Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-9910 |
| Project Name | MediConnect – Smart Doctor Appointment Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement | User Story No | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | Patient Registration | 3 | High | Member-1 |
| Sprint-1 | Login | USN-2 | Patient Login | 2 | High | Member-2 |
| Sprint-1 | Doctor Search | USN-3 | Search Doctor by Specialization | 3 | High | Member-3 |
| Sprint-2 | Appointment | USN-4 | Book Appointment | 5 | High | Member-1 |
| Sprint-2 | Appointment | USN-5 | Cancel Appointment | 2 | Medium | Member-2 |
| Sprint-2 | Doctor Module | USN-6 | Doctor Login | 2 | High | Member-3 |
| Sprint-2 | Doctor Module | USN-7 | Manage Availability | 4 | High | Member-4 |
| Sprint-3 | Admin Module | USN-8 | Manage Doctors | 4 | High | Member-1 |
| Sprint-3 | Admin Module | USN-9 | Manage Patients | 3 | Medium | Member-2 |
| Sprint-3 | Admin Module | USN-10 | Manage Appointments | 5 | High | Member-3 |
| Sprint-4 | Reports | USN-11 | Dashboard Statistics | 3 | Medium | Member-4 |
| Sprint-4 | Notification | USN-12 | Appointment Confirmation | 2 | Medium | Member-1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Story Points | Duration | Start Date | End Date | Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 15 Jul 2026 | 21 Jul 2026 | 20 | 21 Jul 2026 |
| Sprint-2 | 20 | 7 Days | 22 Jul 2026 | 28 Jul 2026 | 20 | 28 Jul 2026 |
| Sprint-3 | 20 | 7 Days | 29 Jul 2026 | 04 Aug 2026 | 20 | 04 Aug 2026 |
| Sprint-4 | 20 | 7 Days | 05 Aug 2026 | 11 Aug 2026 | 20 | 11 Aug 2026 |

Velocity:

Total Story Points = 80

Sprint Duration = 28 Days

Average Velocity = 20 Story Points per Sprint

Burndown Chart: