User Acceptance Testing (UAT) Template

| Date | 13 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-9910 |
| Project Name | MediConnect – Smart Doctor Appointment Booking System |
| Maximum Marks |  |

Project Overview:

Project Name: MediConnect – Smart Doctor Appointment Booking System

Project Description: A MERN-based web application that enables patients to search doctors, book appointments online, while doctors manage schedules and administrators manage the overall system.

Project Version: Version 1.0

Testing Period: 13 Jul 2026 – 20 Jul 2026

Testing Scope:

Patient Registration

Login

Doctor Search

Appointment Booking

Appointment Cancellation

Admin Dashboard

Doctor Dashboard

Testing Environment:

Frontend: React.js

Backend: Node.js + Express.js

Database: MongoDB Atlas

Browser: Chrome

Test Cases:

| Test ID | Scenario | Test Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Patient Registration | Fill form → Submit | Registration Successful | As Expected | Pass |
| TC-002 | Patient Login | Enter credentials | Login Successful | As Expected | Pass |
| TC-003 | Search Doctor | Search by specialization | Doctor List Displayed | As Expected | Pass |
| TC-004 | Book Appointment | Select doctor → Book | Appointment Created | As Expected | Pass |
| TC-005 | Cancel Appointment | Cancel booking | Appointment Cancelled | As Expected | Pass |
| TC-006 | Admin Login | Login | Dashboard Opens | As Expected | Pass |
| TC-007 | Add Doctor | Fill details | Doctor Added | As Expected | Pass |
| TC-008 | Manage Schedule | Update Availability | Schedule Updated | As Expected | Pass |

Bug Tracking:

| Bug ID | Description | Steps | Severity | Status | Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Appointment validation issue | Invalid date booking | Medium | Closed | Fixed |
| BG-002 | UI Alignment | Mobile View | Low | Closed | Improved Responsiveness |

Sign-off:

Tester Name: Shanmukha Venkata Vardhan Thatavarthy

Date: 13 July 2026

Signature :  T.S.V.Vardhan

Notes :

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.